**Technical Capability Assessment for a**

**Maritime Area Consent**

**(Applying to Schedule 10 Projects)**

**Guidance and Application Form Templates**



August 2023

**Contents**

[1 Introduction 2](#_Toc141967930)

[1.1 Purpose 2](#_Toc141967931)

[1.2 Interpretation 2](#_Toc141967932)

[1.3 Statutory basis 2](#_Toc141967933)

[1.4 Scope 4](#_Toc141967934)

[2 Assessment methodology 4](#_Toc141967935)

[2.1 Assessment outcome 4](#_Toc141967936)

[2.2 When this Guidance should be applied 5](#_Toc141967937)

[2.3 Relevant Person 5](#_Toc141967938)

[2.4 Self-assessment 5](#_Toc141967939)

[2.5 Assignment or Change of Control 6](#_Toc141967940)

[2.6 Reliance on another entity 6](#_Toc141967941)

[2.7 Consortia 6](#_Toc141967942)

[2.8 Multiple MACs 6](#_Toc141967943)

[3 Information requirements 6](#_Toc141967944)

[3.1 Source documentation 6](#_Toc141967945)

[3.2 Information required when relying on a Supporting Entity 7](#_Toc141967946)

[4 Technical Capability Assessment Criteria 7](#_Toc141967947)

[4.1 Applicants Corporate Project Experience 7](#_Toc141967948)

[4.2 Project Delivery Team Experience 9](#_Toc141967949)

[4.3 Delivery Timelines 9](#_Toc141967950)

[4.4 Innovation (for ORE projects only) 10](#_Toc141967951)

[5 Queries and feedback 11](#_Toc141967952)

[6 Glossary 11](#_Toc141967953)

[Appendix Tec A: Description of relevant person’s Experience with Projects of a Similar Scale and Nature 13](#_Toc141967954)

[Appendix Tec B: Description of Project Delivery Teams Experience 16](#_Toc141967955)

[Appendix Tec C: Delivery Timelines 19](#_Toc141967956)

[Appendix Tec D: Documentation list 20](#_Toc141967957)

[Appendix Tec E: Technical Capability Self-Assessment 21](#_Toc141967958)

[Appendix Tec F: Supporting Entity Guarantees 22](#_Toc141967959)

# 1 Introduction

## 1.1 Purpose

The purpose of this Guidance is to outline the technical capability requirements that will apply to applicants for, and holders of, Maritime Area Consents (MAC) under the Maritime Area Planning Act 2021 (the Act) in respect of large projects of national scale as identified in the Eighth Schedule of the Planning and Development Act 2000 as inserted by Schedule 10 of the Maritime Area Planning Act 2021 (the Act). Separate guidance (See <https://www.maritimeregulator.ie>) is available to applicants for, and holders of, Maritime Area Consents (MAC) for all other projects. Furthermore, this Guidance does not apply to those who are seeking a Licence for a Schedule 7 usage under Section 117 of the Act.

Applicants for a MAC should consider this Guidance as part of a suite of three distinct yet interrelated MAC assessment documents, which comprise of:

* *Application for a Maritime Area Consent (MAC) in accordance with Section 75 or 76 of the Maritime Area Planning Act 2021*, including the *General Guidance Document for Completing a New Application for a Maritime Area Consent*
* *Technical Capability Assessment for a Maritime Area Consent (Applying to Schedule 10 Projects)*, this document,or *Technical Capability Assessment for a Maritime Area Consent (Applying to non-Schedule 10 Projects)*, whichever is relevant
* *Financial Capability Assessment for a Maritime Area Consent*

## 1.2 Interpretation

Unless specified otherwise, the capitalised terms in this Guidance have the same meanings as given to them in the Act. In the event of any inconsistency or ambiguity, the Act takes precedence over this Guidance. A glossary of terms used in this Guidance can be found at Section 6.

MARA may elect to depart from, or amend, the methodology in this Guidance, which is for guidance purposes only.

## 1.3 Statutory basis

**Context.** The Act is the primary legislation governing the management of development and activities in the maritime area. The Act establishes a new marine planning system and with the exception of fishery related activities (including aquaculture), the new regime replaces the existing overlapping dual consenting regime of foreshore and development consent and streamlines arrangements on the basis of one State consent (MAC) to enable occupation of the maritime area and one development permission (planning permission), with a single environmental assessment. Public participation will be undertaken as part of the development permission process under Part 8 of the Planning and Development Act.

The Act incorporates a forward planning model, with decisions to be taken in a manner that secures the objectives of the National Marine Planning Framework which provides the spatial and policy context for decisions about the maritime area.

**Roles and responsibilities.** Subject to Section 90 and in accordance with Schedule 2(2)(g) of the Act, MARA will assess the technical capability of the relevant person in connection with a MAC.

Consistent with Schedule 2(1) of the Act, a relevant person may be an applicant for a MAC (the Applicant) or the holder of a MAC (the Holder) and can be either a Body Corporate or an Individual.

**Technical Capability Assessment (TCA) for Fit and Proper Person Test.** In determining whether the relevant person is a fit and proper person to be granted a MAC or to retain a MAC, Schedule 2(2)(g) of the Act specifies that MARA shall have regard to:

*whether the relevant person, or a person acting for or on behalf of the relevant person in the relevant person’s capacity as such, has (or has access to), or continues to have (or have access to), as the case may be, the requisite technical knowledge or qualifications, or both, to undertake the proposed maritime usage, or continue to undertake the maritime usage, as the case may be;*

This Guidance provides further detail regarding the process that MARA will apply to determine whether an Applicant or Holder is technically capable of delivering on its commitments or obligations with respect to a MAC.

A TCA is required in respect of:

* **New MAC applications** – Under Schedule 5(5) of the Act, MARA will assess whether an Applicant is a fit and proper person both at the time the application is made and the time of the MAC application determination.
* **Changes to an existing MAC** – MARA will assess the Holder of a MAC against the fit and proper person test at the time of any proposed:
  + Assignment of a MAC – Under Section 85 of the Act, where the Holder wishes to assign the MAC to an assignee, the Holder and the Assignee must make a joint application in the specified form for MARA’s consent. In assessing the application, MARA shall determine if it is satisfied that the proposed assignee meets all the requirements that the proposed assignor had to meet before the proposed assignor was granted the MAC (i.e. consistent with Schedule 5(5) above).
  + Material amendment to a MAC – Under Section 86(1), where the Holder wishes to amend the MAC in any material way, the other provisions applicable to a MAC application shall apply (i.e. including the fit and proper person test). The circumstances above are not exhaustive and the TCA may be applied in other situations.

**Ongoing MAC conditions** – Schedule 6 of the Act lists conditions that MARA may attach to a MAC, including that the Holder must:

* + adhere to a work programme (including a schedule for completion)
  + give notice of any change in circumstances
  + continue to be a fit and proper person

## 1.4 Scope

It is important to note that this Guidance:

* is for guidance purposes only and MARA may, at its absolute discretion, elect to depart from the methodology set out in this Guidance
* is supplementary to the Act, which takes precedence over this Guidance
* is not a substitute for any regulation or law and does not have binding legal effect
* is not a substitute for any other technical assessments that may be carried out by another regulator
* is made specifically and exclusively for the purposes set out within
* will be kept under review by MARA and may be amended as deemed appropriate by MARA
* applies to Applicants and Holders (relevant persons) – and does not apply to maritime usages that do not require a MAC

This Guidance aims to ensure that the TCA is:

* **effective** – to qualify only those relevant persons with the technical capability to deliver large scale projects and, in so doing, to support Government policy objectives
* **efficient** – to ensure that the information requirements and process timeframes for the TCA are reasonable and rigorous
* **transparent** – to ensure that the assessment process is fair and clearly understood by Applicants from the outset and by Holders in terms of their ongoing obligations.

# 2 Assessment methodology

## 2.1 Assessment outcome

The technical capability of each relevant person will be assessed on a case-by-case basis using the technical criteria set out within this Guidance. A relevant person that meets all the technical criteria set out in this Guidance (including any further information requested) will be deemed technically capable of delivering the usage applied for.

Where MARA determines that information provided by a relevant person does not demonstrate that the relevant person meets all the technical criteria MARA will have the right to request further information to allow the completion of the relevant person’s TCA. Where an applicant is unable to comply with any of the TCA, this will not automatically result in the Applicant failing the TCA. However, the onus is on the Applicant to provide sufficient explanation along with supporting evidence of extenuating circumstances or mitigating actions, which should include reference to specific arrangements to address non-compliance. In considering non-compliance, the response from the Applicant should provide with the necessary assurance that all technical challenges relating to the MAC project can be met.

MARA when determining a MAC application will consider the outcome of this TCA, along with the outcome of the other relevant assessments. Irrespective of the outcome of the TCA, it remains at the sole and absolute discretion of MARA to determine whether an Applicant or Holder meets the fit and proper person test. MARA’s decision in this regard will be final and the applicant is deemed to have agreed to abide by the principles established in this guidance document by submission of their application.

## 2.2 When this Guidance should be applied

In accordance with the requirements of the Act, a TCA under this Guidance is required when:

• a new MAC application is required under the Act

• material amendment to a MAC is proposed by the Holder, including where the amendment has a significant impact on the associated technical requirements and/or risk profile of the Project

• assignments or transfer of interests is proposed in respect of a MAC

• significant changes to the shareholding or control of the MAC Holder are proposed

• any other provision under the Act which would require consent of MARA in respect of a MAC.

The circumstances highlighted above are not exhaustive and this Guidance may be applied in other cases where the technical capability of the relevant person is considered relevant to the ability of a relevant person to meet its commitments in respect of a MAC.

## 2.3 Relevant Person

The applicant for, or holder of, a MAC is considered a relevant person. Where an application is submitted on behalf of another entity, the party committed to delivering the project is deemed the relevant person for the purposes of the TCA.

## 2.4 Self-assessment

To ensure transparency and timely processing of applications, MARA requires that relevant persons undertake the technical capability tests on a self-assessment basis.

Included in the Appendices of this Guidance are templates that the relevant person is required to complete and submit with the application. This approach allows each relevant person to identify where further explanation or information will be required to demonstrate its technical capability.

## 2.5 Assignment or Change of Control

Where a MAC Holder wishes to retain a share in a MAC following an assignment of interest or change of control, a TCA will be performed on all parties with an interest in the MAC, which may include the existing MAC Holder.

## 2.6 Reliance on another entity

The relevant person may, to prove its technical capability, rely on the resources of entities or undertakings with which it is directly linked (the Supporting Entity). In such a scenario the Supporting Entity and not the relevant person will be subject to the TCA.

Section 3.2 sets out additional requirements in relation to a Supporting Entity. This support does not negate the need for all relevant persons to provide the necessary documentation upfront as part of its original application.

## 2.7 Consortia

Where a MAC involves a consortium, each party whose resources are being relied upon will be deemed a relevant person. As a result, each consortium member whose resources are being relied on will be required to provide the information outlined in Section 3 of this Guidance.

Each consortium member will be assessed based on its technical capability in relation to its role in delivering the Project(s).

Where one member of the consortium may be challenged to evidence its technical capability, MARA may request that each relevant person, as part of the consortium, agrees to be joint and severally liable to deliver the project(s) under the relevant MAC(s) and demonstrate how the consortium will contract joint and several liability.

## 2.8 Multiple MACs

Where a relevant person has applied for and/or been awarded more than one MAC, the TCA will be based on the relevant person’s ability to meet commitments individually for the maritime usage applied for under each MAC.

# 3 Information requirements

## 3.1 Source documentation

Each relevant person (including each consortium member) is required to provide the information set out within this Guidance. In cases where information is missing, MARA reserves the right not to accept the application.

Each relevant person must submit a comprehensive description of its experience with regards to each of the elements required under 4.1 in the format specified in Appendix Tec A and including the information requested in Appendix Tec E. A single project may be relied upon as evidence where the relevant person’s role in relation to that single project satisfies all of the required criteria for the minimum required time periods described in 4.1 (a), 4.1 (b) and 4.1 (c) and where each time period includes the specific events described in Section 4.1 (a) and 4.1 (b). Where a single project is relied upon the information provided should clearly demonstrate the role of the relevant person in relation to the delivery of each stage of the project as described in 4.1 (a), 4.1 (b) and 4.1 (c).

Each relevant person must submit the documentation requested in 4.2 with regards to Project Delivery Team members for each Project Delivery Team member. The documentation should clearly demonstrate how the experience for the specified Project Delivery Team members meets the minimum required experience. Project Delivery Team members are not expected to meet all three criteria however all three criteria must be satisfied in their entirety by the Project Delivery Team.

The relevant person must submit a Development Programme that satisfies the requirements of 4.3. Where the Project is proposed to be delivered by a Consortium, only one Development Programme submitted jointly by all Consortium members is required.

All relevant persons are required to list the documentation being relied upon to demonstrate that the relevant person meets the technical capability requirements. This documentation forms the basis for the TCA. Refer to Appendix Tec D. All relevant persons must complete the Technical Capability Self-Assessment Template in Appendix Tec E.

## 3.2 Information required when relying on a Supporting Entity

A relevant person may, to prove its technical capability, rely on the resources of entities or undertakings with which it is directly linked to (the Supporting Entity). In such a scenario the Supporting Entity and not the relevant person will be subject to the technical capability assessment. Accordingly, relevant persons that are relying on a Supporting Entity are still required to provide the source documentation specified at section 3.1. **Third party consultants/agents may not be used to satisfy the organisational or Project Delivery Team Experience.**

# 4 Technical Capability Assessment Criteria

MARA will assess the relevant person’s technical capability to comply with the Terms and Conditions of a MAC based on set criteria considered appropriate to the delivery of the project. The relevant criteria are outlined below.

## 4.1 Applicants Corporate Project Experience

A relevant person with previous similar project experience is more likely to be able to deliver on commitments under a MAC. Delivery of projects of strategic national importance, as identified in the Eighth Schedule of the Planning and Development Act 2000, as inserted by Schedule 10 of the Act, is critical to the delivery of “[Project Ireland 2040](https://www.gov.ie/en/campaigns/09022006-project-ireland-2040/)” an investment in infrastructure of almost €116 billion in the ten years to 2027. Furthermore, the delivery of ORE projects of strategic national importance, is critical to meeting renewable electricity and decarbonisation targets as set out in the “[Programme for Government 2020](https://www.gov.ie/en/publication/7e05d-programme-for-government-our-shared-future/)” and the “[Climate Action Plan 2021](https://www.gov.ie/en/publication/6223e-climate-action-plan-2021/)”.

**Expectation:** The relevant person should demonstrate relevant experience, in relation to projects of a similar scale and nature, for all three stages (Development, Construction, Operation and Maintenance) as outlined below by providing a comprehensive description of the reference project(s) and the relevant person’s role in delivering the project(s). This should be provided in the template in Appendix Tec A.

**(a) Development (design & consenting) Stage**

At least twelve months continuous experience at the development (design & consenting) stage for a project of a similar scale and nature. For an offshore wind farm, experience must relate to an offshore wind farm of greater than or equal to 200MW capacity where the development stage is deemed to end at point of grant of development permission (equivalent to planning permission in an Irish context).

The experience shall be within the 10 years immediately preceding the date of submission of the application and the period of experience shall include the date upon which development permission was granted to the project.

**(b) Construction Stage**

At least twelve months continuous experience at the construction stage for a project of a similar scale and nature. For an offshore wind farm, experience must relate to an offshore wind farm of greater than or equal to 200MW. The construction stage is deemed to end at point of first generation of all or part of the offshore windfarm, for all other projects the construction stage is deemed to end at certification of substantial completion.

The experience shall be within the 10 years immediately preceding the date of submission of the application. For offshore windfarms, the period of experience shall include the date upon which first generation of all or part of the windfarm was attained, for all other projects the construction stage is deemed to end at certification of substantial completion.

**(c) Operation & Maintenance Stage**

At least twelve months continuous experience at the operation and maintenance stage for a project of a similar scale and nature. For an offshore wind farm, operation and maintenance experience must relate to an offshore windfarm of greater than or equal to 200MW where the operational stage is deemed to begin at point of first generation of all or part of the offshore windfarm and to end at date of commencement of decommissioning of the offshore windfarm.

The experience shall be within the 10 years immediately preceding the date of submission of the application.

## 4.2 Project Delivery Team Experience

The technical capability of the relevant person to deliver the project shall be confirmed through demonstrating the experience of the Project Delivery Team. The objective of this criteria is to demonstrate that the proposed project team comprises the necessary breadth and depth of resources to ensure the successful delivery of the project. It is expected that the prior corporate experience demonstrated in the previous criteria shall be made available to the project team to support the successful delivery of the project, through providing access to dedicated and suitably qualified and experienced personnel.

**Expectation:** The relevant person shall provide a **Resource Plan (See Appendix Tec B Table 1)** which shall provide a summary of the senior project resourcing and how the senior delivery team can demonstrate the key criteria outlined below:

(a) A Senior Member of the Team shall be able to demonstrate at least 10 years of experience with marine projects of a similar scale and nature with experience gained at the development and construction stages of the reference project. For offshore wind projects, experience must be demonstrated at the development and construction stages of an offshore wind farm up to the point at which first generation of all or part of the offshore wind farm is achieved.

(b) A Senior Member of the Team shall be able to demonstrate at least 10 years of experience with other projects of a similar scale and nature (including terrestrial projects) with experience gained at the development and construction stages of the reference project. For offshore wind projects, a Senior Member of the Team shall be able to demonstrate at least 10 years of renewable energy development experience where development experience means the development and construction stages of a renewable energy development up to the point at which first generation of all or part of the renewable energy project is achieved.

(c) A Senior Member of the Team shall be able to demonstrate at least 10 years of experience of the Irish Planning system delivering projects of a similar scale and nature (including terrestrial projects).

It is not expected that all members of the team will meet all of the required criteria and therefore what shall be considered is that the team meet the criteria in aggregate.

Projects and Team Members may satisfy more than one requirement, for example a port development project may also demonstrate experience with the Irish planning system.

Contact details for projects used to demonstrate this experience must be provided for each company and/or project for which the relevant person is relying upon to demonstrate the required experience. Please use the template supplied in Appendix Tec B.

## 4.3 Delivery Timelines

The relevant person must provide an outline of delivery timelines that demonstrates how the project will progress to completion, taking note of any relevant Government targets and objectives.

Key delivery timelines will be expected including:

* Submission of planning application
* Receipt of development permission
* Appointment of main contractor
* Works start date
* Substantial completion
* Planned maintenance activities
* Decommissioning/rehabilitation (if relevant)
* Submission of Rehabilitation Schedule (approved through Development Permission process)

For offshore wind projects, the relevant person must provide an outline of delivery timelines that demonstrates how first generation in advance of the 2030 target will be achieved. Key delivery timelines will be expected including:

* Submission of Planning Application
* Receipt of Development Permission
* Final Investment Decision
* Main Contractor Agreements
* First Generation
* Planned maintenance activities
* Decommissioning/rehabilitation (if relevant)
* Submission of Rehabilitation Schedule (approved through Development Permission process)

The timeline is expected to be realistic, acknowledging areas of uncertainty, and demonstrate the understanding of the relevant person with respect to both development of large scale Schedule 10 projects and the expected timeframes of the consenting framework in Ireland. Information shall be provided as per the format in Appendix Tec C.

## 4.4 Innovation (for ORE projects only)

The criteria will not form part of the TCA, however given the nascent form of the industry in Ireland and the challenge facing Ireland to deliver on 2030 renewable electricity and decarbonisation targets, novel and innovative approaches may inform development of the industry and/or future Government Policy.

Expectation: Each relevant person will provide a description of any novel and innovative measures they have undertaken which they consider has led to a reduced risk, reduction in programme delivery timeline or addresses specific challenges of delivering ORE projects in Ireland.

This may include novel ideas or approaches to delivery in areas such as procurement, surveying, design, resourcing or energy offtake. This list is meant to provide suggestions and is non-exhaustive.

# 5 Queries and feedback

**5.1 Feedback**

Once MARA has made a preliminary determination of the overall assessment it will inform the applicant in writing if it is minded to grant, part grant, grant with conditions or refuse an application. The applicant may then submit further information within a period specified in the notice. MARA will inform all applicants of its final decision in writing and publish the relevant details on its website.

# 6 Glossary

| **Term** | Definition |
| --- | --- |
| The Act | The *Maritime Area Planning Act 2021* |
| Applicant | The applicant for a MAC. May be an individual or body corporate |
| Commitments | The commitment required to complete the ORE Project. |
| Consortium | A group of parties submitting a combined application for a MAC or a group of parties that jointly hold a MAC |
| Construction Stage | Construction Stage includes all construction related activities including any site investigations undertaken as part of a pre-installation completion campaign following the grant of development permission, all installation activities related to the main wind turbine array area, inter array cabling and export cabling and associated offshore infrastructure, all onshore cabling, onshore substations and associated infrastructure. The Construction stage is deemed to finish upon first generation. |
| Development Stage | Development stage includes all pre-planning activities including site investigation works, studies required for the production of documentation required to apply for a development permission, the production of documentation required to apply for development permission, the planning application process. The Development Stage is deemed to end at point of grant of development permission which is equivalent to planning permission in an Irish context. |
| First Generation | The date upon which electricity production is commenced on a commercial basis with export to an electricity transmission system or by alternative offtake arrangement |
| Guidance | Technical Capability Assessment for a Maritime Area Consent (Applying to Schedule 10 Projects) |
| Holder | The holder of one or more MAC(s) under the Act |
| Maritime Area Consent | Maritime Area Consent, as defined under the Maritime Area Planning Act 2021 |
| MARA | The Maritime Area Regulatory Authority |
| NMPF | The National Marine Planning Framework |
| Operational Stage | The operational stage includes the period following first generation up to the commencement of decommissioning or the point at which the ORE Project ceases to produce electricity under a commercial arrangement |
| ORE | Offshore Renewable Energy, as defined in the Act |
| Relevant Person | The Applicant for, or Holder of, a MAC. |
| Supporting Entity | A Supporting Entity must be directly linked (jointly and severally liable) to the relevant person. Third party consultants/agents are not considered to be a Supporting Entity for the purposes of Technical Capability Assessment or other obligations under the MAC. |
| Substantial completion | Where works are completed to a stage where they can be used for their intended purpose and no significant defects remain to be rectified by the contractor and the Substantial Completion Certificate has been issued. |  |

# 

# **Appendix Tec A:** Description of relevant person’s Experience with Projects of a Similar Scale and Nature

The following table must be used by relevant persons to demonstrate each relevant person’s experience in delivery of projects of a similar scale and nature as required under 4.1. Please use a new table for each relevant person and for each Project Stage where more than one project is being relied upon to demonstrate the required experience.

For reference 4.1(a), 4.1(b) and 4.1(c) are:

4.1(a) Development Stage

4.1(b) Construction Stage

4.1(c) Operational Stage

Supporting documentation should be provided for each stage. A non-exhaustive list of examples of the types of documentation which may be relied upon are:

* copies of press releases,
* newspaper articles,
* copies of grant of planning permission,
* copies of commercial/JV/partnership agreements,
* generation/commissioning certificate, operational agreement – for ORE Projects only.

|  |  |
| --- | --- |
| Appendix Tec A: Description of Relevant Person’s Experience with Projects of a similar scale and nature | |
| **Question** | **Response** |
| **Relevant Person/Supporting Entity Name** |  |
| **Which Project Stage does experience relate to (4.1(a), 4.1 (b) or 4.1 (c) - if more than one stage please specify)** |  |
| **Name of Project** |  |
| **Location of Project** |  |
| **Period involved with projects (please provide year and dates)** |  |
| **Overview of role of the relevant person / supporting entity (not the individual team members) in delivering project** |  |
| **Current status of Project** |  |

|  |
| --- |
| **Each Relevant Person/Supporting Entity should provide a detailed description of their role in delivering the Project which clearly demonstrates the required experience. Responses must be restricted to 3 pages for each Project Stage. (Please use the cell below)** |
|  |

# **Appendix Tec B:** Description of Project Delivery Teams Experience

The following tables must be used by relevant persons to demonstrate the experience of the senior team members (refer 4.2). Appendix Tec B Table 1 will cover all Senior Team Members. Appendix Tec B Table 2 refers to a single team member and must be filled in for each person that is named in Table 1. A CV (max 2 pages) shall also be provided for each named team member.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Appendix Tec B Table 1**  **Project Delivery Team Resource Plan (see Section 4.2)** | | | | | |
| **Team Member** | **Position on Team** | **Resource Availability for the Project** | **Number Years’ Experience as required in 4.2(a)** | **Number Years’ Experience as required in 4.2(b)** | **Number Years’ Experience as required in 4.2(c)** |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

**Appendix Tec B Table 2 (one for each Team Member listed in Table 1 above)**

| **Team Member Name: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_** | | | | | | **CV Submitted: Yes/No** |
| --- | --- | --- | --- | --- | --- | --- |
| **Reference project(s)** | **Project Name** | | **Contact details for confirmation of information provided** | **Dates of Persons Involvement in Project** | **Description of Role on Project** | |
| **Marine projects of a similar scale and nature –See Section 4.2 (a) for details** |  |  | |  |  | |
|  |  | |  |  | |
|  |  | |  |  | |
| **Other projects (including terrestrial) of a similar scale and nature - See Section 4.2 (b) for details** |  |  | |  |  | |
|  |  | |  |  | |
|  |  | |  |  | |
| **Irish Planning System- See Section 4.2 (c) for details** |  |  | |  |  | |
|  |  | |  |  | |
|  |  | |  |  | |

# Appendix Tec C: Delivery Timelines

Please provide dates for the Project in Tec C Table 1 below (for ORE projects, see Tec C Table 2 in response to the Key Milestones outlined in Section 4.3. Dates are anticipated to be indicative.

|  |  |
| --- | --- |
| **Tec C Table 1 Project Delivery Timelines** | |
| **Key Milestone (suggested)** | **Expected Date** |
| **Submission of Planning Application** |  |
| **Receipt of Development Permission** |  |
| **Submission of Rehabilitation Schedule (approved through Development Permission process)** |  |
| **Appointment of main contractor** |  |
| **Works start date** |  |
| **Substantial completion date** |  |
| **Planned maintenance activities** |  |
| **Decommissioning/rehabilitation (if relevant)** |  |

Please provide expected dates for the ORE Project in response to the Key Milestones outlined in the below Table Tec C 2 below. Dates are expected to be indicative.

|  |  |
| --- | --- |
| **Tec C Table 2 ORE Project Deliver Timelines** | |
| **Key Milestone (suggested)** | **Expected Date** |
| **Submission of Planning Application** |  |
| **Receipt of Development Permission** |  |
| **Submission of Rehabilitation Schedule (approved through Development Permission process)** |  |
| **FID** |  |
| **Signing of Main Contractor Agreement** |  |
| **Attain First Generation** |  |
| **Planned maintenance activities** |  |
| **Decommissioning/rehabilitation (if relevant)** |  |

# Appendix Tec D: Documentation list

Relevant persons are required to list details of all documentation in support of the TCA that they provide to MARA. Relevant persons should include the document title, date and a brief description of the contents or nature of the document. Please See Section 3, Appendices Tec A, Tec B and Tec F for further details on document requirements.

|  |  |  |  |
| --- | --- | --- | --- |
| Document Title | Date | Description of document (no more than 60 words) | No Pages |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

# **Appendix Tec E: Technical Capability Self-Assessment**

Each relevant person is required to complete the following technical capability self-assessment. Please complete the two tables below, refer to Section 4.1 and 4.2 for further details.

| **Criteria** | **Period of Experience** | **Project Name and Location** | **Nature of Documentary Evidence Provided** |
| --- | --- | --- | --- |
| **Development Experience – 4.1(a)** |  |  |  |
| **Construction Experience – 4.1 (b)** |  |  |  |
| **Operation Experience – 4.1(c)** |  |  |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Project Delivery Team Experience** | **Category** | **Project Team Member** | **Period of Experience** | **Project Name** | **Nature of Documentary Evidence Provided** |
| **Section 4.2 (a)** |  |  |  |  |
| **Section 4.2 (b)** |  |  |  |  |
| **Section 4.2 (c)** |  |  |  |  |

# Appendix Tec F: Supporting Entity Guarantees

Supporting documentation may include copies of Joint Venture agreements, parent company guarantees, group company guarantees, etc.

|  |
| --- |
| **Describe the commitment that is in place between the relevant person and the Supporting Entity (no more than 1,000 words).** |
|  |

|  |
| --- |
| **Provide a statement demonstrating how this commitment is sufficient to ensure that the relevant person shall discharge its responsibilities under a MAC (no more than 1,000 words).** |
|  |